Founder’s Office — Weekly Operations Note

Workflow SOP, Failure Modes, and Human Guardrails | Date: Friday, 23 October 2026

## 1. Weekly Process at EDXSO

To ensure founder meeting commitments turn into finished work without slipping, this workflow follows a five-step weekly cycle:
1. Collect Meeting Notes & Previous Tracker: Immediately after the Thursday founders sync, gather the raw notes along with the previous week's central tracker.
2. Paste into Claude with Master Prompt: Run the raw notes through the saved master prompt in Claude to extract structured tasks, relative dates, and missing information.
3. Review Generated Outputs: Cross-check every extracted item against the meeting notes. Ensure unassigned owners are labeled as Unassigned and missing dates are marked TBD.
4. Update the Shared Spreadsheet: Transfer the validated action rows into the master Excel or Google Sheet, updating task statuses and logging pending decisions.
5. Secure Approvals & Dispatch: Share the one-page founder brief and drafts on internal chat. Once founders confirm decisions and approve drafts, dispatch external communications to schools and vendors.

## 2. What Could Go Wrong (AI Risks) & How to Catch Them

AI is a processing assistant, not an autonomous operator. The main operational risks are:
• Incorrect Date Calculations: AI might misinterpret relative deadlines (e.g., 'next Friday' or holiday periods like Diwali). A human must anchor dates using a specific reference calendar.
• Invented Owners or Details: Language models tend to fill gaps with plausible guesses. The prompt strictly instructs Claude to output 'Unassigned' or 'TBD', and the intern checks each line.
• Missing Business Context: AI lacks historical memory of school relationships or informal founder conversations. Human review ensures tone and nuance match past interactions.
• Outdated Tracker Entries: AI cannot check whether a task was completed offline. The intern must verify real-world progress before updating task statuses.
• Errors in External Messages: A poorly worded email can damage trust with school principals or vendors. All drafts require human review and founder approval before sending.

## 3. What Must Never Be Left to AI Alone

The following decisions carry financial, legal, or reputational consequences and must strictly remain human-owned:
• Payment Approvals and Financial Commitments: Verifying invoice deliverables, releasing funds from company bank accounts, and committing to supplier contracts.
• Legal Conclusions and DPDP Compliance: Assessing whether parental consent mechanisms comply with the Digital Personal Data Protection Act 2023 requires human legal review.
• Safeguarding and Student Data: Evaluating minor protection policies or handling any personal data of students, parents, and teachers.
• Final Business Decisions: Setting school pricing, altering commercial terms, or prioritizing strategic partner requests.

## 4. Tools and Manual Checks

• Tools Used: Claude is used for unstructured text extraction and initial drafting. Microsoft Excel / Google Sheets is used for maintaining the single operational tracker.
• Manual Checks Required: Verify all dates against the school calendar, confirm invoice amounts and budget caps by hand, verify that unassigned owners are flagged, and ensure no unverified facts enter external messages.